# NEXUS — 3-Day Development Sprint Plan

## From Zero to Working MVP in 72 Hours

Version: 3.1 | Author: Bridge Systems | Date: March 2026

## Sprint Overview

Day 1 — Foundation: Working app with auth, database, sidebar, all pages rendering, R&D and Ops ecosystems populated with live data.

Day 2 — Collaboration and AI: Cross-department cowork spaces working, file upload/download, unified Everything database, AI chat functional, notifications live.

Day 3 — Integrations and Deploy: Microsoft Graph connected, ERP sync working, department builder live, production deployed.

Team Required: 2 full-stack engineers (minimum), 1 optional DevOps.

## Pre-Sprint Requirements (Complete BEFORE Day 1)

- Clerk account created, project configured, API keys ready

- Anthropic API key obtained

- Microsoft Azure AD app registered with all Graph permissions

- Cloudflare R2 bucket created

- Docker Desktop installed on all dev machines

- GitHub repo created with branch protection on main

## Pre-Sprint Setup (Night Before — 2 hours)

### Engineer 1: Infrastructure

Create monorepo structure with pnpm workspaces. Directories: apps/api, apps/web, packages/prisma, packages/shared.

Create docker-compose.yml with PostgreSQL 16, Redis 7, Meilisearch 1.6. Run docker compose up -d.

### Engineer 2: Frontend scaffold

Initialize Vite React TypeScript project in apps/web. Install: zustand, @tanstack/react-query, @tanstack/react-table, react-router-dom, socket.io-client, axios, date-fns, lucide-react, recharts. Initialize Tailwind CSS and shadcn/ui with all required components.

## DAY 1 — FOUNDATION (Hours 1-10)

### Hours 1-2: Database Schema and API Scaffold

Engineer 1 — Prisma and Express:

Initialize Prisma in packages/prisma. Drop the full schema.prisma (20+ models: Organization, Member, Department, DepartmentModule, ModuleItem, Brand, Project, CoworkSpace, Task, Activity, Document, EmailLink, Note, Integration, SyncLog, Pulse, EscalationRule).

Run: npx prisma migrate dev –name init

Set up Express API in apps/api with: express, cors, helmet, @clerk/clerk-sdk-node, socket.io, bullmq, ioredis, zod, @aws-sdk/client-s3.

Create entry point apps/api/src/index.ts with Express server, Socket.io server, Prisma client, health check endpoint, and all 8 route file imports.

Engineer 2 — Frontend Shell:

Create Ahmad Design System CSS (all variables, animations, component classes). Create app layout with Sidebar and main content area. Create Zustand store for page navigation and AI panel state.

### Hours 2-4: API Routes (All CRUD)

Engineer 1 — Build all 8 route files in parallel:

Route 1 — departments.ts: GET list, POST create, PATCH update, DELETE archive, plus module CRUD and module item CRUD. Each route uses Zod validation and Prisma queries.

Route 2 — tasks.ts: GET list with full filter support (status, priority, dept, brand, owner, project, search, pagination), POST create, GET detail, PATCH update, DELETE, plus note/email/document sub-routes.

Route 3 — cowork.ts: GET list, POST create, GET detail, GET activity (paginated), POST activity, GET/POST tasks, GET/POST files (multipart upload to S3).

Route 4 — documents.ts: GET list with filters, POST upload (multipart to S3, create Document record), GET metadata, GET download (presigned URL), DELETE.

Route 5 — everything.ts: GET aggregates all ModuleItems, Tasks, and Documents into a unified response with type tags, filterable by type/search/dept/brand.

Route 6 — integrations.ts: GET list, POST connect (OAuth flow), POST disconnect, POST sync, GET status, GET logs.

Route 7 — ai.ts: POST chat (Claude API), GET briefing, POST actions for update-overdue, generate-wosr, escalate, sync-erp.

Route 8 — pulse.ts: GET paginated list, PATCH mark read, POST mark all read.

Engineer 2 — Frontend Pages (Parallel):

Build page components: Dashboard (KPI row, AI briefing card, dept cards, integration status), RDView (4 tabs with data tables), OpsView (3 tabs with tables and pipeline cards), EverythingView (search, type filters, unified table), PulseView (notification feed).

### Hours 4-6: Seed Database and Connect Frontend

Engineer 1 — Run seed script:

The seed script creates: 1 Organization, 3 Brands, 5 Departments (R&D, Operations, Warehouse, Vendor Mgmt, Finance), 7 Department Modules, 10 Members with roles, R&D data (6 briefs, 4 CMs, 3 transfers, 3 formulations), Operations data (3 SKU pipeline items, 6 inventory records, 4 production orders), 5 Projects, 2 Cowork Spaces with activity feeds, 6 Integrations, 6 Pulse notifications, 6 Escalation rules.

Run: npx prisma db seed. Verify in Prisma Studio.

Engineer 2 — API client and React Query hooks:

Create Axios instance with Clerk auth token interceptor. Create hooks for every entity: useDepartments, useTasks, useCowork, useDocuments, useEverything, usePulse. Each hook uses useQuery for reads and useMutation for writes with cache invalidation.

### Hours 6-8: Auth and File Upload

Engineer 1 — Clerk middleware:

Create requireAuth middleware using ClerkExpressRequireAuth. Create attachMember middleware that loads member record and attaches orgId for multi-tenant scoping. Apply to all routes.

Create FileService with S3Client for upload (PutObjectCommand) and download (presigned URL via getSignedUrl).

Engineer 2 — Clerk frontend:

Install @clerk/clerk-react. Wrap app in ClerkProvider. Create protected route wrapper. Ensure all API calls include Bearer token.

### Hours 8-10: Wire R&D and Operations Ecosystems

Both Engineers — Connect each department tab to live API data.

R&D ecosystem: Briefs table pulling from GET /departments/rd/modules/briefs/items. CM Productivity cards pulling from GET /departments/rd/modules/cm/items. Tech Transfers cards with progress bars. Formulations table with version and stability columns.

Operations ecosystem: SKU Pipeline cards with step progression bars. Inventory Health table with color-coded status rows. Production Tracking cards with PO progress bars.

### Day 1 Checkpoint

Must be working: - docker compose up starts all infrastructure - API server running on port 3000 with all 8 route files - Frontend running on port 5173 - Clerk auth working (login/logout) - All seed data visible in Prisma Studio - Dashboard, R&D, Operations, Everything, Pulse pages render live data - Ahmad Design System applied (dark mode, Space Grotesk, correct colors)

## DAY 2 — COLLABORATION AND AI (Hours 11-20)

### Hours 11-13: Cowork Spaces

Engineer 1 — Cowork API:

Wire full cowork routes. GET /cowork returns spaces with department relations, member count, latest activity. GET /cowork/:id returns full detail. POST /cowork/:id/activity creates entry. POST /cowork/:id/files handles multipart upload to S3, creates Document record, creates Activity record. POST /cowork/:id/tasks creates shared task.

Add WebSocket emit after every write: io.to(space:spaceId).emit(‘activity_new’, { spaceId, activity }).

Engineer 2 — Cowork Frontend:

Build 3 sub-views. ActivityFeed.tsx — threaded feed with author avatar, department tag, type badge, content, file attachments, email links. Real-time via Socket.io. SharedTasks.tsx — task cards with priority border, status badge. FileExchange.tsx — grid of file cards with upload drag-and-drop zone.

### Hours 13-15: Document Hub and Email Linking

Engineer 1 — Document routes with full filter support. Email link endpoint on tasks that creates EmailLink record and Pulse notification.

Engineer 2 — DocsView frontend with type filter pills and full data table. Email attachment display component for activity feed showing subject, sender, date with Outlook deep link.

### Hours 15-17: NEXUS AI Assistant

Engineer 1 — AI API routes:

Install @anthropic-ai/sdk. Create /ai/chat endpoint that gathers context (user’s tasks, inventory data, unread pulses, recent activity), injects into Claude system prompt, streams response. Create /ai/briefing endpoint that generates daily briefing. Create quick action endpoints: /ai/actions/update-overdue scans all overdue tasks, updates to In Progress, creates Pulse for each. /ai/actions/generate-wosr pulls all department data and generates formatted report. /ai/actions/escalate drafts emails via Outlook adapter. /ai/actions/sync-erp triggers ERP adapter sync.

Context gathering function pulls: tasks assigned to user (not complete), inventory module items, unread pulses, last 15 activities.

Engineer 2 — AI Panel Frontend:

Build AIPanel.tsx as slide-out panel. Header with NEXUS AI branding and close button. Quick action buttons (4) calling respective API endpoints. Message feed with AI and user messages, scrollable. Input bar with send. On mount: call /ai/briefing. On send: call /ai/chat with message and history. Render bold and bullet formatting.

### Hours 17-18: WebSocket Real-Time

Engineer 1 — Add Socket.io emit calls to every write endpoint. Events: activity_new, task_updated, pulse_new, sync_complete.

Engineer 2 — Create useWebSocket hook. On activity_new, invalidate cowork queries. On pulse_new, invalidate pulse queries. On task_updated, invalidate task queries.

### Hours 18-20: Custom Department Builder

Already built in route CRUD from Day 1. Engineer 2 builds DeptManager.tsx with: built-in department cards (read-only), custom department section, create form with name, description, icon picker (10 options), color picker (8 options), modules input. On submit: mutation creates department, invalidates sidebar, new dept appears in nav.

### Day 2 Checkpoint

Must be working: - Cowork Spaces with activity feed, shared tasks, file upload/download - Document Hub with type filtering and file upload - Email linking to tasks (manual metadata entry) - NEXUS AI daily briefing generates on load - AI chat returns contextual responses - Quick actions execute (update overdue, etc.) - WebSocket real-time updates in cowork and pulse - Custom departments can be created and appear in sidebar - Everything view aggregates all records

## DAY 3 — INTEGRATIONS AND DEPLOY (Hours 21-30)

### Hours 21-24: Microsoft Graph Integrations

Engineer 1 — OAuth flow and adapters:

Install @microsoft/microsoft-graph-client and @azure/msal-node. Create microsoft-auth.ts with ConfidentialClientApplication for OAuth code flow. Scopes: Mail.Read, Mail.Send, Files.ReadWrite.All, ChannelMessage.Send, User.Read.

Create OutlookAdapter with: searchEmails (filter by subject), sendEmail (create and send message), getRecentEmails (for AI context).

Create OneDriveAdapter with: uploadFile, listFolder, downloadFile.

Create TeamsAdapter with: postToChannel.

Wire integration routes: POST /integrations/microsoft-outlook/connect returns OAuth URL. GET /integrations/microsoft/callback exchanges code for token, stores in Integration record. POST /integrations/microsoft-outlook/sync pulls recent emails.

Engineer 2 — Integrations Hub Frontend:

Build IntegrationsView.tsx. Connected section: cards with colored status bar, data point tags, last sync time, sync count, Sync Now button. Available section: cards with Connect button that opens OAuth popup window.

### Hours 24-25: ERP Adapter

Engineer 1 — Kareve Sync adapter:

Create ERPAdapter that calls ERP REST API. syncInventory pulls /inventory, maps fields (sku_code, qty_on_hand, qty_committed) to NEXUS schema, upserts ModuleItems, auto-creates emergency Pulse when available stock reaches zero. syncProductionOrders pulls /purchase-orders, maps to production module items.

Coverage calculation: (on_hand - committed) / avg_monthly_demand. Status derivation: 0 available = emergency, less than 1 month = critical, less than 4 = low, more than 12 = overstock, else healthy.

### Hours 25-27: BullMQ Scheduled Jobs

Engineer 1 — Job scheduler:

Create BullMQ queue with Redis connection. Schedule: daily-briefing at 0 9 * * * (9 AM daily), erp-sync every 900000ms (15 min), escalation-check every 3600000ms (1 hour).

Worker handlers: daily-briefing generates briefing for all OPS_MANAGER and DEPT_LEAD members, creates Pulse notification. erp-sync runs ERPAdapter.syncInventory and syncProductionOrders, updates Integration sync timestamp, emits sync_complete WebSocket event. escalation-check finds tasks overdue 24+ hours without recent escalation Pulse, creates ALERT Pulse for each.

### Hours 27-29: Polish and Testing

Both Engineers:

Error handling — add try/catch to all API routes with proper HTTP status codes. Loading states — add shadcn Skeleton components to all pages. Empty states — add helpful messaging for empty tables and lists. Responsive — verify sidebar collapses, tables scroll horizontally. Animations — verify staggered fade-up on page transitions. AI polish — test various queries, ensure context is relevant. Integration status — verify sync indicators update via WebSocket.

Smoke test checklist: - Login, Dashboard loads with KPIs - R&D Briefs table shows seeded items - Operations Inventory shows emergency highlighting - Everything shows all records, search and filters work - Cowork space opens, activity feed shows entries - File upload in Cowork appears in Files tab and Document Hub - NEXUS AI briefing loads, chat responds, quick actions work - Integrations page shows 4 connected, available connectors listed - Create custom department, appears in sidebar - Pulse shows notifications, mark as read works

### Hours 29-30: Deploy

Option A — Fly.io (fastest):

fly launch –name nexus-api (for API) fly secrets set DATABASE_URL, REDIS_URL, ANTHROPIC_API_KEY, all env vars fly deploy

fly launch –name nexus-web (for frontend) fly deploy

Option B — Docker on VPS:

docker build -t nexus-api -f apps/api/Dockerfile . docker build -t nexus-web -f apps/web/Dockerfile . Push to registry, deploy with docker compose on VPS.

Production checklist: - Environment variables in secrets manager - Database migrated: prisma migrate deploy - SSL configured - Clerk production keys swapped - Microsoft Azure redirect URIs updated to production domain - R2 CORS configured for production domain - Health check returning 200

## Appendix A: Microsoft Azure AD Setup

- Azure Portal — Azure Active Directory — App registrations — New registration

- Name: NEXUS - Kareve Beauty Group

- Supported accounts: Accounts in any organizational directory

- Redirect URI: Web — http://localhost:3000/api/v1/integrations/microsoft/callback

- Copy Application (client) ID — MICROSOFT_CLIENT_ID

- Copy Directory (tenant) ID — MICROSOFT_TENANT_ID

- Certificates and secrets — New client secret — MICROSOFT_CLIENT_SECRET

- API permissions — Add: Mail.Read, Mail.Send, Mail.ReadWrite, Calendars.Read, ChannelMessage.Read.All, ChannelMessage.Send, Files.ReadWrite.All, User.Read, Presence.Read.All (all Delegated)

- Grant admin consent

## Appendix B: Git Workflow

Branches: - main (production, protected) - develop (integration) - feat/day1-foundation - feat/day2-cowork - feat/day2-ai - feat/day3-integrations - feat/day3-deploy

End of each day: merge feature branches to develop, test, merge to main.

3 days. 2 engineers. 1 platform. Ship it.